**1. Test plan identifier**

Guru 99 Bank Project

**2. Introduction**

In this project the team will be testing funcionality of Web service . It should provide net banking facilities to the customers.

**3. Features to be tested**

The team will be testing functionally of external interface as a Manager and Customer. Only applied to web service.

**4. Features not to be tested**

The team won’t be testing non-functional features, hardware and software.

Mobile application also won’t be testing (needs to be clarified becouse there is an information that it shold be tested in the next test plan)

**6.Item pass/fail criteria**

We assume that pass rate is 80% , but it has to be consult with client

**7.Suspension criteria and resumption requirements**

**If there are 40% test cases failed, further testing must be suspended until the defects are corrected**

**8. Test deliverables**

**Test documentation (plan,cases, specyfication)**

**Test tools, data,Simulator**

**Test reports,defekt reports**

**9.Testing tasks/types**

**The team should tests funcional types**

**10.Environmental needs**

Only Chrome Web browser version 27

11.Responsibilities

QA Tester will identify bugs ond tests the Web service. QA tester should also provide test documentation.

Lead QA Engineer will be responsible for coordinating the tests.

Lead Software Enginner will be responsible for the analysis, design and determination of required coding

12.Staffing and training needs

It’ s need to conduct banking training for the testing team

13.Schedule

|  |  |
| --- | --- |
| **Step** | **Time to complete the task (h)** |
| **Write test specification** | **120** |
| **Create tests plan** | **10** |
| **Perform funcional tests** | **60** |
| **Defect report** | **10** |
| **Perform test report** | **10** |
| **Test delivery** | **15** |
| **Sum:** | **225** |

14.Risks and contingencies

Security on a dedicated website

Deficiencies in the team

Lack of knowledge

15.Approvals

Any change made to the document will require a sign off from the , QA lead, Software Lead and the client